**Level 1**

[**High level and Low level test cases**](https://docs.google.com/spreadsheets/d/1sV442jBMudOBgfFgz4Tz9U2-z9MQlz6Cuw_mvGu5MGg/edit?usp=sharing)

**Level 2**

**WBS Estimation (hours):**

| **WBS structure** | **Test Design** | **Test Execution** | **Bug Verification** | **Risks and Assumptions (30%)** | **Total** |
| --- | --- | --- | --- | --- | --- |
| **Debit card account statement** | | | | | |
| Upload request for special period | 0,5 | 0,2 | 0,2 | 0,3 | 1,2 |
| Downloading report on device | 0,5 | 0,2 | 0,2 | 0,3 | 1,2 |
| Upload request - min. and max. period | 1,0 | 0,2 | 0,2 | 0,4 | 1,8 |
| **TOTAL** | **2,0** | **0,6** | **0,6** | **1,0** | **4,2** |

**Three-Point estimation:**

**E = (a + m + b) / 3**

E = estimated cost

a = optimistic value = 3,2 h (відкидаємо ризики)

m = most likely value = 3,6 h (беремо до уваги тільки найбільший за часом ризик)

b = pessimistic value = 4,2 h (беремо до уваги всі ризики)

**E = (3,2 + 3,6 + 4,2) / 3 = 3,67 h**

**Level 3**

[**Test strategy**](https://docs.google.com/document/d/1DYWA4rYRwV-8xe7DJhal64iSytrDX2t5/edit?usp=sharing&ouid=111456455134254773740&rtpof=true&sd=true)